

SpRINT 1 REPORT

# Subin Jeong, Joowon Lim, Hakyeong Kim, Tim Burkhart, mitchell etzel

Product Name: Haru (하루)

Team Name: One Day

Sprint Completion Date: 07/10/2016

Revision Number: 2

Revision Date: 07/17/2016

# actions to stop doing

# Actions to start doing

# Actions to Keep doing

# Tasks Completed This Sprint

1. As an app manager, I want to connect GPS so that we can track the location (3)
   1. Start Android Studio Project (3 hours)
   2. Link Google Maps API (2 hours)
   3. Generate Correct Permissions to Track Phone’s GPS (2 hours)
2. As a user, I want to see google map so that we can draw track on the map(8)
   1. Generate basic UI as discussed (6 hours)
   2. Add button to go back to the previous day’s daily track (2 hours)
   3. Add button to go to today’s daily track (2 hours)
3. As an user, I want to add comment to track so that I can record my feelings(8)
   1. User should be able to make a pin on the track
   2. Each pin refers to a comment.

# Tasks not completed this Sprint

# Work Completion Rate

# Images of prototype created

