

SpRINT 3 REPORT

# Subin Jeong, Joowon Lim, Hakyeong Kim, Tim Burkhart, mitchell etzel

Product Name: Haru (하루)

Team Name: One Day

Sprint Completion Date: 07/24/2016

Revision Number: 3

Revision Date: 07/18/2016

# actions to stop doing

* Occasionally missing Sprint meetings

# Actions to start doing

* Applying SCRUM, Agile, and Engineering Practices more synchronously

# Actions to Keep doing

* Leading open discussions on what work needs to get done or what can’t get done
* Updating group documentation as new information becomes available

# Tasks Completed This Sprint

1. As a user, I want a User Manual so that I can understand how Haru works. (1)
2. Update Template as New Functionality is added (1 hour)

Estimated time: 1 hour

1. As an app manager, I want to run tests on our prototype so that I can ensure it has its required minimal functionality. (8)
   1. Design Unit Tests for the Various Components (4 hours)
   2. Run the Unit Tests After Daily Development Has Progressed (2 hours)
   3. Fix Errors Found from Running Tests (3 hours)

Estimated time: 9 hours

1. As a user, I want to see my old records so that I have a diary-like app. (8)
   1. Create Meta Template to Save Daily Track Templates (4 hours)
   2. Create Functions to Switch Between Daily Track Templates (3 hours)

Estimated time: 7 hours

# Tasks not completed this Sprint

1. As an app manager, I want to draw tracks on the map to provide the user with the ability to see a daily path of where they went throughout their day. (3)
   1. The track color will gradually change as the time pass. (4 hours)

Estimated time: 4 hours

# Work Completion Rate

Total User Stories Completed: 3

Approx. User Stories per Day: 3/7 = 0.43 US/day

Estimated Ideal Work Hours Completed: 17

Approx. Ideal Work Hours per Day: 17/7 = 2.43 IWH/day

Totals So Far:

Approx. User Stories per Day: 11/21 = 0.52 US/day

Approx. Ideal Work Hours per Day: 56/21 = 2.66 IWH/day

# Images of prototype created

